## Slide 1: FMEA
Aphiwat D.

## Slide 2: Overall Communication Flow (Webex base)
IT & FI Main Coordinator
FI Main Coordinator (WT & FPM ) & FI coordinator for each Team
FI MDI Coordinator & MDI Support Team
FI Main Coordinator & IT OS
FI Main Coordinator (WT & FPM) & FI Coordinators for Each Team Chat
Members
FI Main Coordinator (Wafer Test, FPM)
  WT Coordinator: Adam
  FPM Coordinator: Jenjira
FI Coordinators for Each Team
  MDI : Aphiwat
Responsibilities and Communication Role
  Consolidate updates from all FI teams
  Coordinate shutdown/startup sequencing based on priority
  Make decisions when escalation is required
  Relay instructions between IT main coordinator ↔ FI teams
  Confirm completion of each step before next priority begins
IT & FI Main Coordinator Chat
Members
IT Main Coordinator (example: IT OS/Infra Lead)
FI Main Coordinator / Lead
  Viki
  Rameh
  Supanee
Responsibilities and Communication Role
  Ensures Webex bridge is open and stable for all parties
  Handles high-level escalations
  Initiates communication to the FI main coordinator (WT, FPM)
  Communicates with both sides: FI and IT OS/Application teams
FI Main Coordinator & IT OS Chat
Members
FI Main Coordinator (Wafer Test, FPM)
  WT Coordinator: Adam
  FPM Coordinator: Jenjira
IT OS / Server Administration Team : IT OS Leads (OS admins handling Linux/Windows)
Responsibilities and Communication Role
  Sends confirmation to FI main coordinator when encounter OS/hardware/network issues and add the Application Owner to Webex
  Validate that power, network, WLAN, firewall are ready after relocation
  Execute OS-level shutdown/startup as requested
  Confirm when the environment is safe to proceed
FI MDI Coordinator & MDI Support Team Chat
Members
MDI Coordinator
  Aphiwat
  Eugene
MDI Team
Responsibilities and Communication Role
  Execute shutdown/startup of MDI systems
  Provide status updates in Webex
  Communicates upward to FI main coordinator
  Receives instructions downward (priority sequence)
  Coordinates with application teams
Layer 1
Executive Coordination Layer
Layer 2
Cross-Team Operational Control Layer
Layer 3
Infrastructure & System Readiness Layer

## Slide 3: Communication Flow for Shutdown MDI Applications
Sequence
Pre-Shutdown
Announcement
First reminder  In the Morning 10 am (BKK Time Zone)
Second reminder  In the Afternoon (BKK Time Zone)
T-1 hour – Final reminder
T-15 minutes – Last call before shutdown
Official Shutdown Request (Priority-Based Execution)
Update the Shutdown status for all FI system
Inform the FI Main Coordinator
1
2
3
4
Official Shutdown Request – Priority 1 (xx Minute)
Official Shutdown Request – Priority 2 (xx Minute)
Official Shutdown Request – Priority 3 (xx Minute)
Escalation Rules
1.Escalate to the secondary contact.
2.If still no response, escalate to the Manager.
3.If still unresolved, escalate to the Director.
Shutdown Status Update – All FI Application
Inform the Main Coordinator of FI
Steps
Details
Friday , December 19 , 2025, 07:00 PM – 09:00 PM - BKG Time Zone UTC +7

## Slide 4: Communication Flow for Startup MDI Applications
Sequence
Pre-Startup
Announcement
First reminder  In the Afternoon (BKK Time Zone)
T-3 hours – Second reminder
T-1 hour – Final reminder  Update the status of IT Activity
T-15 minutes – Last call before shutdown
Official Startup Request (Priority-Based Execution)
Update the Startup status for all FI system
Inform the Main Coordinator of FI
1
2
3
4
Official Startup Request – Priority 1 (xx Minute)
Official Startup Request – Priority 2 (xx Minute)
Official Startup Request – Priority 3 (xx Minute)
Escalation Rules
1.Escalate to the secondary contact.
2.If still no response, escalate to the Manager.
3.If still unresolved, escalate to the Director.
Startup Status Update – All FI Application
Inform the Main Coordinator of FI
Steps
Details
Sunday , December 21, 2025, 02:00 PM – 06: 00 PM - BKG Time Zone UTC +7

## Slide 5: Communication Flow for Post-Monitoring MDI Applications
Sequence
Pre-Startup
Announcement
First reminder  In the Morning (BKK Time Zone)
T-15 minutes – Last call before shutdown  With the detail of first lot
Official Post-Monitoring Request
Update the Post-Monitoring status for all FI system
Inform the Main Coordinator of FI
1
2
3
4
Escalation Rules
1.Escalate to the secondary contact.
2.If still no response, escalate to the Manager.
3.If still unresolved, escalate to the Director.
Steps
Details
Monday , December 22, 2025, From 6:00 AM onwards - BKG Time Zone UTC +7

## Slide 6: WT Integration Verification [WThost – EBS41 – EBS42 ]